Technical best practise plan

ASGARD WORLD - TECHNICAL BEST PRACTICES IMPLEMENTATION PLAN

============================================================

OVERVIEW

--------

This plan ensures we build a production-ready backend that:

1. Follows all items from the Technical Review Checklist

2. Avoids all mistakes identified in the Farm Africa project

================================================================================

SECTION 1: FARM AFRICA MISTAKES TO AVOID

================================================================================

#	Issue					How We'll Avoid It

--	-----					------------------

1	Missing .env file			Create .env.example with all variables documented BEFORE implementation

2	Insecure default SECRET_KEY		Use cryptographically secure key generation, NO default fallback

3	Broad CORS ["*"]			Configure specific allowed origins from environment variable

4	Hardcoded os.environ[] crashes		Use os.getenv() with sensible defaults + Settings class

5	Monolithic 3400+ line server.py		Modular structure from DAY ONE: /routes, /models, /services

6	No .env.example				Create comprehensive example file with descriptions

7	No DB connection error handling		Wrap all MongoDB operations in try/except with retry logic

8	No dev/prod separation			Environment-based configuration (development/production)

9	Code duplication			DRY principles, shared services, utility functions

10	No automated tests			Create test structure and basic tests for critical paths

11	Minimal documentation			README, API docs, setup guide from start

12	Security vulnerabilities		Input validation, parameterized queries, no hardcoded secrets

================================================================================

SECTION 2: IMPLEMENTATION PHASES

================================================================================

PHASE 0: Project Structure & Configuration (DO FIRST)

-----------------------------------------------------

Goal: Set up proper foundation before writing any business logic

0.1 Backend Directory Structure:

/app/backend/

├── config.py              # Settings class, env management

├── database.py            # MongoDB connection with error handling

├── main.py                # FastAPI app initialization only

├── .env.example           # Documented env template

├── requirements.txt       # Dependencies

├── models/                # Pydantic models

├── routes/                # API route handlers

├── services/              # Business logic layer

├── middleware/            # CORS, error handling, rate limiting

├── utils/                 # Shared utilities

└── tests/                 # Automated tests

0.2 .env.example File - Document all required variables

0.3 config.py with Settings Class - Centralized configuration

0.4 database.py with Error Handling - Retry logic, connection pooling

Checklist Items Addressed:

[x] Fix environment variable access

[x] Create .env.example file

[x] Remove hardcoded values

[x] Database connection error handling

[x] Code organization

PHASE 1: Security Foundation

----------------------------

Goal: Security-first approach from the start

1.1 CORS Configuration - Environment-based, specific origins

1.2 Security Headers Middleware - X-Content-Type-Options, X-Frame-Options, etc.

1.3 Input Validation - Pydantic models with custom validators

1.4 Rate Limiting - Per-endpoint limits (Auth: 5/min, General: 60/min)

1.5 JWT Security - Strong SECRET_KEY, short expiration, refresh mechanism

Checklist Items Addressed:

[x] Update CORS configuration

[x] Add security headers

[x] Input validation

[x] Rate limiting

[x] JWT token security

PHASE 2: Error Handling & Logging

---------------------------------

Goal: Never crash silently, always log meaningfully

2.1 Global Error Handler - FastAPI exception handlers for all error types

2.2 Structured Logging - JSON format, request_id, log rotation

2.3 Response Format Standardization:

{ "success": true|false, "data": {...}, "error": {...} }

Checklist Items Addressed:

[x] Global error handler

[x] Production logging setup

[x] Error logging

[x] Standardize response formats

PHASE 3: Database Implementation

--------------------------------

Goal: Proper MongoDB setup with indexes and optimization

3.1 Create All Collections - 14 collections with Pydantic models

3.2 Index Creation - On all frequently queried fields

3.3 Query Optimization - Projections, pagination, aggregation pipelines

Checklist Items Addressed:

[x] Add database indexes

[x] Query optimization

[x] Use pagination for large datasets

PHASE 4: API Routes Implementation

----------------------------------

Goal: Clean, modular routes with consistent patterns

4.1 Route Organization - One file per domain

4.2 Service Layer Pattern - Routes handle requests, Services handle logic

4.3 Dependency Injection - FastAPI dependencies for auth, DB, rate limiting

Checklist Items Addressed:

[x] Separate business logic from route handlers

[x] Ensure routes use dependency injection consistently

[x] Remove dead code

PHASE 5: Health Check & Monitoring

----------------------------------

Goal: Know when things break before users do

5.1 Health Check Endpoint:

GET /api/health

Returns: status, component health, timestamp

PHASE 6: Testing

----------------

Goal: Catch bugs before production

6.1 Test Structure - conftest.py, test files per domain

6.2 Critical Path Tests - Auth flow, Wallet operations, Streaks

PHASE 7: Documentation

----------------------

Goal: Anyone can understand and deploy

7.1 Files: README.md, docs/API.md, docs/SETUP.md, docs/DEPLOYMENT.md

================================================================================

SECTION 3: ZERO CODE DUPLICATION STRATEGY

================================================================================

Goal: Write once, use everywhere. No refactoring debt.

PRINCIPLES

----------

Principle			Implementation

---------			--------------

Single Source of Truth		Each piece of logic exists in exactly ONE place

DRY (Don't Repeat Yourself)	If you write it twice, extract it

Shared Utilities		Common functions in /utils

Service Layer			All business logic in /services

Base Classes			Inherit common behavior

BACKEND ANTI-DUPLICATION PATTERNS

---------------------------------

1. Database Operations → Use Service Layer

BAD:  Same query in multiple routes

GOOD: Single service function called from all routes

2. Response Formatting → Use Response Helpers

BAD:  Formatting responses everywhere

GOOD: success_response(data), error_response(code, message)

3. Validation Logic → Use Shared Validators

BAD:  Email validation in multiple places

GOOD: Single validate_email() function in utils/validators.py

4. Authentication → Use Dependencies

BAD:  Token extraction in every route

GOOD: get_current_user dependency injected automatically

5. Error Handling → Use Exception Classes

BAD:  Same try/except everywhere

GOOD: Custom exceptions + global handler

SHARED CODE LOCATIONS

---------------------

Type			Location			Examples

----			--------			--------

Business Logic		/services/*.py			user_service.py, wallet_service.py

Data Models		/models/*.py			user.py, token.py

Validation		/utils/validators.py		Email, phone, password rules

Responses		/utils/responses.py		success_response(), error_response()

Auth Helpers		/utils/security.py		hash_password(), verify_token()

DB Helpers		/utils/db_helpers.py		serialize_doc(), paginate()

Constants		/utils/constants.py		Enums, magic strings

Dependencies		/dependencies/*.py		get_current_user, get_db

DUPLICATION CHECKLIST (Run Before Every PR)

-------------------------------------------

Check					Action

-----					------

Same query in 2+ places?		Extract to service

Same validation in 2+ places?		Extract to validator

Same response format in 2+ places?	Use response helper

Same error handling in 2+ places?	Use custom exception

Same string literal in 2+ places?	Move to constants

Same calculation in 2+ places?		Extract to utility function

================================================================================

SECTION 4: FRAMEWORK-FIRST DESIGN (Variants & Templates)

================================================================================

Goal: Build reusable frameworks BEFORE creating variants. Never copy-paste entire modules.

WHEN TO USE FRAMEWORK PATTERN

-----------------------------

Use a framework when you have:

- Multiple similar entities (Realms, Games, Token Types)

- Shared behavior with variations (different configs, same logic)

- Features that will expand over time

ASGARD ENTITIES REQUIRING FRAMEWORKS

------------------------------------

Entity		Variants					Framework Approach

------		--------					------------------

Realms		Feast Hall, Shopaholics, Adventure Peaks	Base realm config + realm-specific overrides

Games		Spin Wheel, Trivia, Memory Match		Base game interface + game implementations

Token Types	Deals, Aureus Offers, Coupons			Base token schema + type-specific fields

Notifications	Aureus, Voucher, Prize, Streak			Base notification + type-specific data

BACKEND FRAMEWORK IMPLEMENTATION

--------------------------------

1. Realm Framework

- ONE RealmBase model with all common fields

- ONE RealmService handles ALL realms

- Differences are in CONFIG DATA, not code

- NO separate feast_hall_service.py, shopaholics_service.py

2. Game Framework

- ONE GameBase model with common fields

- ONE GameService records results for ANY game

- Game-specific logic is in CONFIGURATION, not code

- Trivia questions, spinner options are DATA not CODE

3. Token Type Framework

- ONE Token model with optional type-specific fields

- ONE tokens collection, ONE token service

- Type differences handled through optional fields and metadata

FRONTEND FRAMEWORK IMPLEMENTATION

---------------------------------

1. Realm Template

- SINGLE RealmTemplate component renders ANY realm based on config

- NO separate FeastHall.jsx, Shopaholics.jsx

- Differences are in CONFIG data, not component code

2. Game Component Framework

- GameRenderer switches on gameConfig.type

- Each game type is ONE component working with ANY configuration

- SpinnerGame works for Deal Spinner, Food Roulette, Career Spin

FRAMEWORK CHECKLIST

-------------------

Before Creating New Module		Ask

--------------------------		---

Does similar module exist?		Extend it, don't duplicate

Will there be variants?			Build framework first

Is difference in logic or config?	Config → use same code, Logic → extend base class

Can this be data-driven?		Store differences in DB/config, not code

ANTI-PATTERN: Copy-Paste Variants

---------------------------------

BAD:  Separate service per realm (FeastHallService, ShopaholicService)

GOOD: One service, configuration drives behavior (RealmService with realm_key parameter)

================================================================================

SECTION 5: CODE PATTERNS TO AVOID

================================================================================

BAD: Hardcoded env access (crashes if missing)

mongo_url = os.environ['MONGO_URL']

GOOD: Safe access with defaults

mongo_url = os.getenv('MONGO_URL', 'mongodb://localhost:27017')

BAD: Wildcard CORS

app.add_middleware(CORSMiddleware, allow_origins=["*"])

GOOD: Specific origins

app.add_middleware(CORSMiddleware, allow_origins=settings.ALLOWED_ORIGINS)

BAD: Business logic in routes

@app.post("/api/wallet/earn")

async def earn(data: dict):

user = db.users.find_one(...)

# ... lots of logic

GOOD: Service layer

@app.post("/api/wallet/earn")

async def earn(data: EarnRequest, user: User = Depends(get_current_user)):

result = await wallet_service.add_aureus(...)

return success_response(result)

BAD: Returning MongoDB documents directly (exposes _id as ObjectId)

return db.users.find_one({"email": email})

GOOD: Exclude _id or serialize properly

return db.users.find_one({"email": email}, {"_id": 0})

================================================================================

SECTION 6: PRE-IMPLEMENTATION CHECKLIST

================================================================================

Before writing any business logic, confirm:

#	Item					Status

--	----					------

1	Directory structure created		[ ]

2	.env.example file created		[ ]

3	config.py with Settings class		[ ]

4	database.py with error handling		[ ]

5	CORS configured properly		[ ]

6	Security headers middleware		[ ]

7	Global error handler			[ ]

8	Structured logging			[ ]

9	Rate limiting middleware		[ ]

10	Health check endpoint			[ ]

================================================================================

SECTION 7: METRICS FOR SUCCESS

================================================================================

Metric				Target

------				------

server.py lines			< 100 (just imports and app setup)

Route files			< 200 lines each

Test coverage			> 60% for critical paths

API response time		< 200ms average

Error handling			100% of endpoints wrapped

Documentation			README + API docs + Setup guide

Code duplication		0 (extract on second use)

================================================================================

SECTION 8: SUMMARY

================================================================================

BEFORE ANY FEATURE IMPLEMENTATION:

1. Proper directory structure

2. Configuration management

3. Security middleware

4. Error handling

5. Logging setup

6. Shared utilities created (validators, responses, helpers)

7. Base frameworks designed (Realm, Game, Token)

DURING IMPLEMENTATION:

1. Service layer pattern (logic in ONE place)

2. Dependency injection

3. Input validation (use shared validators)

4. Consistent response format (use response helpers)

5. Framework-first for variants (config-driven, not code-driven)

6. Zero duplication (extract on second use)

AFTER IMPLEMENTATION:

1. Tests for critical paths

2. Health check verified

3. Documentation updated

4. Duplication audit passed

THE THREE GOLDEN RULES:

1. FRAMEWORK FIRST - Build the template before the variants

2. CONFIG OVER CODE - Differences should be in data, not logic

3. EXTRACT ON SECOND USE - If you write it twice, make it shared

================================================================================

This plan ensures Asgard World is built production-ready from day one with zero technical debt.

================================================================================