# AI Build Plan – Development Tasks (Updated v2)

Purpose

Sequential development plan for AI-assisted development including the

Social Media Publisher and Social Card Template System.

--------------------------------------------------

Phase 1 – Project Setup

--------------------------------------------------

Task 1 Initialize Repository

Task 2 Configure Environment Variables

Task 3 Setup Next.js and Tailwind

Task 4 Configure PWA capabilities

--------------------------------------------------

Phase 2 – Database Setup

--------------------------------------------------

Task 5 Setup PostgreSQL / Supabase

Task 6 Create Tables

Users

Topics

Explanations

TrendSignals

SavedTopics

Task 7 Database access layer

--------------------------------------------------

Phase 3 – Data Ingestion

--------------------------------------------------

Task 8 NewsAPI collector

Task 9 Reddit collector

Task 10 Google Trends collector

Task 11 CoinGecko collector

Task 12 Topic normalization

--------------------------------------------------

Phase 4 – Trend Detection

--------------------------------------------------

Task 13 Topic clustering

Task 14 Trend scoring algorithm

Task 15 Store top trending topics

--------------------------------------------------

Phase 5 – AI Explanation Engine

--------------------------------------------------

Task 16 Integrate Claude API

Task 17 Explanation generation prompt

Task 18 Explanation generation service

Task 19 Store explanations

--------------------------------------------------

Phase 6 – Backend APIs

--------------------------------------------------

Task 20 /api/feed endpoint

Task 21 /api/explanation endpoint

Task 22 /api/explain endpoint

Task 23 /api/trending endpoint

Task 24 /api/save endpoint

--------------------------------------------------

Phase 7 – Frontend UI

--------------------------------------------------

Task 25 Home feed screen

Task 26 Explanation card UI

Task 27 Explain input screen

Task 28 Trending topics screen

Task 29 Saved topics screen

--------------------------------------------------

Phase 8 – Social Media Publisher

--------------------------------------------------

Task 30 Card rendering service

Task 31 Caption generator

Task 32 /api/render-card endpoint

Task 33 X API integration

Task 34 LinkedIn API integration

Task 35 Meta Graph API integration

Task 36 Social posting scheduler

Task 37 Content selection algorithm

Task 38 Engagement tracking

--------------------------------------------------

Phase 9 – Social Card Template System

--------------------------------------------------

Task 39 Implement template system

Task 40 Create template layouts

Standard card (1080x1080)

Twitter card (1200x675)

Story card (1080x1920)

Task 41 Implement color category system

Task 42 Typography rules

Task 43 Template selection engine

Logic

If category == finance → chart template

If category == politics → timeline template

Else → standard template

Task 44 Visual generation service

Insert explanation text into templates

Task 45 Render final images

--------------------------------------------------

Phase 10 – Optimization

--------------------------------------------------

Task 46 Redis caching

Task 47 Topic deduplication

Task 48 Logging and monitoring

--------------------------------------------------

Phase 11 – Deployment

--------------------------------------------------

Task 49 Deploy frontend (Vercel)

Task 50 Deploy backend services

Task 51 Schedule collectors

Task 52 Schedule social publishing